Systems Analysis Final Project

Report Template

Project ID: UREFMS - TSCR - 2025

Project Name: Unified Real Estate & Financial Management System (UREFMS)

Phase of the Project: Final Report - Analysis & Design Completion

Prepared By:

| Names of Analysts | Date |
| --- | --- |
| Ana Kuridze | November 27, 2025 |
| Gadasher Browne | November 27, 2025 |
| Christal Matthias | November 27, 2025 |
| Ugonna Chima | November 27, 2025 |
| Jayden George | November 27, 2025 |

Approved By:

Gvantsa Giorgadze (Client Representative)                        Date: November 2, 2025

Name of the PM

N/A

Table of Contents:

- Version Control								Page # 2

- RACI Chart								Page # 2

- Executive Summary							Page # 3

- Scope									Page # 4

- Risk Analysis								Page # 6

- Schedule								Page # 7

- Business Use Cases							Page # 8

- User Requirements					`		Page # 14

- Non- Functional Requirements						Page # 16

- Business Rules								Page # 17

- Test Plan								Page # 18

- Version Control

The version control section tracks the evolution of this report, documenting the changes, responsible authors, authorization, and reasons for modification. This ensures clarity and traceability throughout the project lifecycle.

| Version # | Date | Revised By | Authorized By | Areas Changed | Changes due to |
| --- | --- | --- | --- | --- | --- |
| 0.1 | 10/18/2025 | Ana Kuridze, Gadasher Browne, Christal Matthias |  | Preliminary Investigation (Interview notes) | Initial data collection |
| 0.5 | 11/02/2025 | Team | Gvantsa Giorgadze | Systems planning, WBS, cost/benefit analysis | Client feedback and approval |
| 0.8 | 11/09/2025 | Team | - | Detailed requirements (FURPS), use cases | End-user analysis |
| 1.0 | 11/16/2025 | Team | Gvantsa Giorgadze | System design, architecture, maintenance plan | Final design approval |

- RACI Chart for this document

The RACI chart defines stakeholder roles for producing and maintaining this document. Analysts Ana, Gadasher, and Christal are primarily responsible for content creation, while Ugonna and Jayden contributed occasionally.

RACI Chart:

| Name | Position | ** | R | A | C | I |
| --- | --- | --- | --- | --- | --- | --- |
| Ana Kuridze | Analyst |  | ✓ | ✓ | ✓ |  |
| Gadasher Browne | Analyst |  | ✓ | ✓ | ✓ |  |
| Christal Matthias | Analyst |  | ✓ | ✓ | ✓ |  |
| Ugonna Chima | Analyst |  | ✓ |  |  |  |
| Jayden George | Analyst |  | ✓ |  |  |  |
| Gvantsa Giorgadze | Customer |  |  |  | ✓ | ✓ |

- Executive Summary

Overview: The Unified Real Estate & Financial Management System (UREFMS) is a centralized platform designed to streamline property management, client interactions, and financial reporting for TriState Commercial Realty. Presently, disparate software and manual processes hinder efficiency, increase errors, and delay reporting. UREFMS aims to resolve these challenges by integrating all core operations into a single system.

Background: TriState Commercial Realty has experienced challenges in managing decentralized property listings, client information, and financial records. Existing processes are fragmented, prone to duplication, and limited in automation. UREFMS is intended to streamline operations, provide real-time access to key business data, and support decision-making with accurate reports and dashboards.

Requirements: The system includes client management, property management, automated financial reporting, role-based access control, real-time updates, and seamless integration with existing tools like Buildout and QuickBooks. Non-functional requirements ensure usability, reliability, security, scalability, and maintainability.

Proposed Strategy: UREFMS will be custom-built, leveraging a modular, multi-ties architecture. The presentation layer will be a responsive web interface (React.js), the application layer will handle business logic visa Python (Flask), and the data layer will employ a normalized MySQL relational database. Cloud integration via AWS ensures scalability and remote accessibility. Security, backup, and disaster recovery strategies are embedded into the architecture.

Next Steps:

| Sl. No. | Action | Responsibility | Compl. Date |
| --- | --- | --- | --- |
| 1 | Finalize detailed system design and data model | Team (Systems Analysts) | November 2, 2025 |
| 2 | Prepare procurement and cloud setup plan | IT Department Manager | November 2, 2025 |
| 3 | Implement prototype CRM and Property Management module | Development Team | November 2, 2025 |
| 4 | Conduct user acceptance testing and training sessions | QA team/Trainers | November 2, 2025 |

- Scope

Inclusion: The project scope includes design, development, testing, deployment, and initial training for the following modules: Client Management, Property Management, Financial Accounting and Reporting, System integration (Buildout, QuickBooks), Cloud Setup (AWS),  Backup and Recovery, and User Support.

Exclusion: The project excludes tenant-facing mobile applications, integration with third-party listing syndication services beyond Buildout and development of advanced analytics beyond basic reporting and dashboard KPIs.

Assumptions: The project assumes stakeholder availability for interviews and testing, existing hardware meets minimum specifications, and that Buildout provides the necessary integration APIs.

Constraints: Project constraints include organizational availability of IT staff, a seven-and-a-half-week initial implementation target for the prototype, fixed budgets for initial development, and the requirement to maintain data integrity during migration.

Impact Analysis for Business/Stakeholders:

| Desired Functionality | Existing Functionality | Change / New | Justification for the Desired Functionality | Stakeholders / Business impacted | Priority |
| --- | --- | --- | --- | --- | --- |
| Centralized Client Management | Excel spreadsheets / Buildout (partial) | New | Reduces duplication, improves contact tracking, and supports client lifecycle management | Sales Agents, Financial Staff, Management | High |
| Property Listing Automation | Manual updates, multiple spreadsheets | New | Ensures single source of truth for availability and pricing, reduces booking conflicts | Property Managers, Leasing Agents | High |
| Automated Financial Reporting | QuickBooks + Manual Reports | New/Integrate | Improves reporting speed and accuracy, reduces reconciliation time | Finance, CFO | High |
| Role-Based Access & Security | Ad hoc permissions | New | Mitigates security risk exposed by prior ransomware incident, ensures compliance and auditability | All Departments, IT | High |
| Integration with Buildout and QuickBooks | Partial integration | Integrate | Reduces duplicate entry and preserves workflow continuity | IT, Finance, Brokerage | Medium |

- Risk Analysis

This section identifies project risks, the likelihood and impact where feasible, and strategies for handling the risks.

Types of Risk:

- Technological Risks: Technological risks include system downtime, compatibility issues with existing tools, potential integration delays when connecting Buildout or QuickBooks, and the risk of software obsolescence. Likelihood is moderate, impact could be high if integrations fail.

- Skill Risks: The project requires cloud, API integration, and database migration expertise. Lack of skilled personnel could delay the schedule. Likelihood is moderate, impact is medium to high.

- Political Risks: Organizational resistance to change and concerns about job security are political risks that may reduce adoption. Likelihood is moderate, impact is medium.

- Business Risks: If the project fails to meet reporting or compliance requirements, it could affect auditability and financial operations. Likelihood is low to moderate, impact is high.

- Resource Risks: Limited availability of key staff, equipment shortages, or competing projects could delay development. Likelihood is moderate, impact is medium.

- Requirements Risks: Incomplete capture of requirements or changing requirements during development could result in rework. Likelihood is moderate, impact is medium to high.

- Other Risks: Third-party vendor service interruptions or unforeseen security vulnerabilities are other concerns. Likelihood is low to moderate; impact varies.

| Risk | Likelihood | Impact | Strategy (Avoid/Mitigate/Transfer/Accept) |
| --- | --- | --- | --- |
| Integration Delays | Moderate | High | Mitigate (staged integration, API testing) |
| Lack of Skill | Moderate | Medium | Mitigate (training, external contractors) |
| Resistance to Change | Moderate | Medium | Mitigate (communication, user involvement) |
| Data Loss during Migration | Low | High | Avoid/Mitigate (full backups, validation) |
| Cybersecurity Threats | Moderate | High | Mitigate (encryption, IDS, MFA) |

- Schedule

| Planned Date | Area of Requirement | Responsibility | Status | Revised Date (If not done on planned date) |
| --- | --- | --- | --- | --- |
| 11/30/2025 | Finalize detailed system design & schema | Systems Analysts (Ana, Gadasher) | Planned |  |
| 12/07/2025 | Cloud setup and configuration (AWS) | IT Department | Planned |  |
| 01/10/2026 | Build CRM subsystem prototype | Development Team | Planned |  |
| 01/24/2026 | Build Property Management subsystem | Development Team | Planned |  |
| 02/07/2026 | Financial subsystem & integrations | Development Team, Finance | Planned |  |
| 02/14/2026 | System Integration & End-to-End Testing | QA Team, Users | Planned |  |
| 02/21/2026 | User training & deployment | Trainers, IT Support | Planned |  |

- Business Use Cases

Business use-case diagram

The diagram presents actors and their interactions at a business-process level: property management, client management, and financial reporting. It depicts the roles involved in high-level business functions and clarifies organizational stakeholders who will trigger or benefit from these business processes.

### Business Use-Case Descriptions

#### Use Case: Manage Property Listings

Brief: Authorized staff add, edit, and publish property listings including address, pricing, type, and availability.
Objectives: Ensure a single source of truth for property availability and reduce booking conflicts.
Actors: Property Manager, Administrative Staff.
Precedence: Triggered by a new property acquisition, lease change, or price update.
Post-conditions: The listing is stored in the central database and visible to authorized users; notifications are generated if necessary.
Priority: High.
Status: Defined.
Special requirements: Validation of required fields and document attachments.
Assumptions: Users have network access and valid credentials.
Prompts/Business Rules: System must validate mandatory fields before save; duplicates must be detected.
External Interfaces: Buildout integration (if available) and public listing feeds (excluded from scope).
Required Documents: Property entry form, supporting lease documents.

#### Use Case: Manage Client Records

Brief: Sales agents create and maintain client profiles and transaction history.
Objectives: Maintain accurate client contact information and transaction history to support leasing and financial processes.
Actors: Sales Agent, Financial Advisor.
Precedence: Triggered by a new client engagement or update to an existing client.
Post-conditions: Client record is updated and available to relevant departments.
Priority: High.
Status: Defined.
Special requirements: Duplicate detection and merge workflows.
Assumptions: Client consent for data processing is obtained.
Prompts/Business Rules: If similar client records exist, prompt for merge.
External Interfaces: QuickBooks (financial sync) as required.
Required Documents: Client intake form.

#### Use Case: Generate Financial Reports

Brief: Financial staff generate monthly and quarterly reports summarizing revenue, commissions, and expenses.
Objectives: Provide auditable, timely financial information for decision making.
Actors: Financial Advisor, Accounting Staff.
Precedence: Triggered by end-of-period reporting or ad-hoc queries.
Post-conditions: Reports are stored securely and made available to authorized stakeholders.
Priority: High.
Status: Defined.
Special requirements: Ensure transactional completeness before report generation.
Assumptions: All transactions are recorded in the system.
Prompts/Business Rules: System must alert users to missing transactions or mismatches.
External Interfaces: QuickBooks (for reconciliation), reporting exports (PDF/Excel).
Required Documents: Report templates and parameter definitions.

Actors: The Unified Real Estate & Financial Management System (UREFMS) involves several individuals and organizational units who interact with the business processes supported by the system. These actors represent real users who perform operational, administrative, and financial activities.

- Property Manager: Oversees property listings, updates availability, manages pricing, and ensures that property data remains accurate.

- Client Relations Staff: Manages client records, processes new client registrations, updates information, and resolves duplicate records.

- Financial Advisor / Accounting Staff: Generates financial reports, reviews revenue and expense data, prepares summaries, and validates financial output.

- System Administrator: Maintains system integrity, manages backups, validates inputs, and ensures system-wide support functions.

- Client (External Actor): Engages with the business by providing personal information, updating records, and participating in transactions related to property leasing or purchases.

Internal Stakeholders: The internal stakeholders are individuals and organizational roles that operate within the business and rely on the system to maximize efficiency, accuracy, and data consistency.

- Property Management Department: Depends on the system to store, update, and monitor property listings.

- Client Services Department: Uses the system to maintain an accurate and unified client database.

- Finance Department: Requires reliable reporting tools to analyze revenue, expenses, commissions, and overall financial performance.

- IT/Systems Administration: Ensures that the system remains functional, secure, and responsive.

- Executive Management: Uses system-generated summaries to support strategic, financial, and operational decisions.

External Stakeholders: These stakeholders interact with the business indirectly or directly but are not part of the internal organizational structure.

- Clients (Buyers, Renters, Owners): Provide data, interact with business staff, and rely on accurate information for decision-making.

- Vendors/Third-Party Service Providers: May contribute financial or service-related information that becomes part of transactions or reports.

- Regulatory/Compliance Entities: Depend on accurate financial reporting and valid transaction records if the business undergoes audits or regulatory checks.

Stakeholder/Actor Table

| Name of Stakeholder | Entity | Internal/External | Business Impact |
| --- | --- | --- | --- |
| Property Manager | User | Internal | Ensures accuracy of property listings and availability; directly affects revenue and client experience. |
| Client Relations Staff | User | Internal | Maintains client records and data quality, supporting smooth business operations. |
| Financial Advisor/Accounting Staff | User | Internal | Produces financial reports crucial for decision-making and compliance. |
| System Administrator | User / Database | Internal | Maintains system integrity, security, and reliability. |
| Executive Management | User | Internal | Uses system outputs for high-level planning, budgeting, and performance evaluation. |
| Clients | Client | External | Provide essential data for transactions and drive business revenue. |
| Vendors/Third-Party Services | Transaction | External | Contribute to financial and operational data affecting system reports. |

Systems and Processes Table

| System/Process | Entity | Business Impact |
| --- | --- | --- |
| Property Management Module | Property | Ensures accurate real-estate inventory and supports leasing/sales workflows. |
| Client Information System | Client | Centralizes client data and enhances service efficiency and communication. |
| Financial Reporting System | FinancialReport | Provides revenue, expense, and commission summaries used for financial decisions. |
| Transaction Processing Module | Transaction | Records key financial activities and directly affects financial reporting accuracy. |
| Database Storage & Backup System | Database | Preserves data reliability and supports recovery, preventing data loss. |

Role Map:

The role map identifies how each actor interacts with key processes and system functions.

- Property Manager:

  - Adds new property listings

  - Edits existing listings

  - Updates availability, pricing, and property status

- Client Relations Staff:

  - Adds new client profiles

  - Searches and retrieves client records

  - Updates outdated or incorrect client information

  - Resolves duplicate client entries

- Financial Advisor/Accounting Staff:

  - Selects financial report types

  - Generates summary reports (weekly, monthly, quarterly, annual)

  - Reviews computed revenue, expenses, commission, and trends

- System Administrator:

  - Validates input data

  - Performs database backups

  - Ensures authentication and system access controls

- Clients (External Actors):

  - Provide personal data for records

  - Participate in transactions that feed into reporting

- User Requirements

System use-case diagrams: The UREFMS system use cases reflect how each actor interacts with the software system. Core system uses cases include:

- Manage Property Listing

- Add New Client

- Look Up Client

- Generate Financial Reports

These use cases involve direct system interaction via forms, data retrieval, storage functions, and automated report generation.

System use case descriptions:

### 1. Manage Property Listing (System Use Case)

Primary Actor: Property Manager
Goal: Add or update property listings in the system.
Preconditions: Actor is authenticated; system database is accessible.
Main Flow:

- Actor selects “Manage Property Listing” in the system.

- System displays property management interface.

- Actor inputs property details or updates existing ones.

- System validates inputs.

- System saves property data to the database.

- System displays confirmation.
Postconditions: Updated property listing is stored and visible to authorized staff.

### 2. Add New Client (System Use Case)

Primary Actor: Client Relations Staff
Goal: Create a new client record in the system.
Preconditions: Actor is authenticated; client does not already exist.
Main Flow:

- Actor selects “Add New Client.”

- System prompts for client information.

- Actor enters personal and contact data.

- System validates all input fields.

- System stores new client data.

- System confirms successful entry.
Postconditions: New client record is added to the central database.

### 3. Look Up Client (System Use Case)

Primary Actor: Client Relations Staff
Goal: Retrieve an existing client’s record.
Preconditions: Actor is authenticated; client record exists.
Main Flow:

- Actor selects “Look Up Client.”

- System prompts for search criteria.

- Actor enters name, email, or client ID.

- System retrieves matching results.

- Actor selects desired client record.

- System displays complete client information.
Postconditions: Staff can view or update client details.

### 4. Generate Financial Reports (System Use Case)

Primary Actor: Financial Advisor / Accounting Staff
Goal: Produce financial summaries for a selected reporting period.
Preconditions: Actor is authenticated; transaction data exists.
Main Flow:

- Actor selects “Generate Financial Report.”

- System displays available report types: weekly, monthly, semi-annual, annual.

- Actor chooses report type.

- System retrieves relevant transaction data.

- System computes revenues, expenses, and commissions.

- System generates the final financial report.

- System displays or provides download option.
Postconditions: A summarized financial report is available for review or export.

- Non-Functional Requirements

The UREFMS non-functional requirements are documented to define expected system qualities beyond specific functional behavior.

- Performance Requirements: The system shall respond to user queries within two seconds for typical lookup operations and complete report generation within 60 seconds for monthly reports under normal load.

- Stress Requirements: The system shall support concurrent access by at least 200 users with acceptable performance degradation.

- Response Time Requirements: API endpoints for CRUD operations shall return within 300 ms under nominal conditions.

- Usability Requirements: The interface shall comply with common accessibility standards and require no more than two hours of role-specific training for basic tasks.

- Security Requirements: Data at rest shall be encrypted using AES-256, communications shall be TLS 1.2+ encrypted, multifactor authentication shall be enforced for administrative accounts, and audit logs must be retained for a minimum of three years.

- Volume and Storage Requirements: The system shall support growth to at least 50,000 property records and 200,000 transactions with scalable storage options in AWS.

- Configuration Requirements: The system shall support configuration of user roles, reporting parameters, and integration endpoints without code changes.

- Compatibility Requirements: The application shall operate in modern browsers and integrate with Buildout and QuickBooks APIs.

- Reliability Requirements: The system shall achieve an uptime of 99.5% measured monthly and have an RTO (Recovery Time Objective) of less than 4 hours for critical failures.

- Backup/Recovery Requirements: Daily encrypted backups and weekly full backups shall be stored off-site and tested quarterly.

- Training Requirements: Documentation, short tutorial videos, and scheduled onsite training sessions shall be provided for all user roles.

- Business Rules

This section lists the business rules that UREFMS must enforce. Each rule ensures consistent behavior aligned with TriState policies.

- BR-01: Only users with a role of Administrator may create or remove user accounts.

- BR-02: All financial transactions must include a linked PropertyID and ClientID when applicable.

- BR-03: Duplicate client records shall be detected at creation and users must be prompted to merge or confirm creation.

- BR-04: Property listing status must be one of: Available, Under Contract, Leased, or Inactive. Changes in status must be timestamped.

- BR-05: Quarterly reports must be generated using finalized transactions only; draft transactions flagged as pending must be excluded.

- BR-06: Access to financial reports is limited to Finance, CFO, and Administrators unless explicit permission is granted.

- BR-07: All changes to critical fields (pricing, lease terms, client consent) must be logged with user ID and timestamp.

- BR-08: Automated invoice reminders are sent to clients 30 days, 14 days, and 3 days before due date if invoices remain unpaid.

- Test Plan

Functional tests will verify CRUD operations for Property, Client, Transaction, and Report modules, adherence to business rules (duplicate detection, required fields), and accuracy of automated report generation. Test cases will validate all main flows and alternative flows specified in the use-case descriptions.

- Non-Functional Requirements-based Testing

Performance and load testing will validate response times and stress limits. Security testing will include vulnerability scans, penetration testing of authentication and API endpoints, and verification of encryption. Usability testing will assess learnability and satisfaction metrics during user acceptance testing.

- Integration Testing

Integration testing will verify API interactions with Buildout and QuickBooks, ensuring data consistency, error handling, and retry mechanisms. End-to-end flows spanning multiple subsystems will be validated to ensure data persists and reports reconcile.

- Acceptance Criteria-based Testing

User acceptance tests (UAT) will be conducted by representative end-users and must satisfy the acceptance criteria: successful execution of create/update/delete operations for core entities, accurate report generation, role-based access enforcement, and user satisfaction scores above a designated threshold on post-test surveys.